Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66452 |
| Project Name | ResolveNow: Your Platform for Online Complaints |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Yadalla Bhargavi |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | S Hasifa |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Sagala Pavani |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Rasipoina Venkata Vinitha |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Seelam Aruna Shalini |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view my active and resolved complaints on a live dashboard. | 3 | High | Yadalla Bhargavi |
| Sprint-2 | Dashboard | USN-7 | As an admin, I can see a summary of all pending tickets across departments. | 3 | High | S Hasifa |
| Sprint-2 | Dashboard | USN-8 |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 18 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 22 | 19 Nov 2022 |

Velocity:

For a 10-day sprint with a team velocity of 20 points per sprint, the average velocity (AV) per iteration unit is calculated as follows:

- Average Velocity (AV) = $Total Story Points / Sprint Duration$

- AV = $20 / 10 = 2$ Story Points per day

Burndown Chart:

A burn down chart is a graphical representation used in the ResolveNow development process to track work left to do versus time. It allows our team to visualize measurable progress over the course of each sprint, ensuring that real-time features like Socket.io integration and MongoDB schema updates stay on schedule