Agile Project Planning: ResolveNow

- A Sprint is a fixed period in which the team works to complete a set of tasks for the complaint platform.

- An Epic is a large project phase, such as the entire "Real-Time Messaging" system, which is broken into smaller stories.

- A Story is a small, manageable task, like "Creating the Complaint Form".

- A Story Point represents the effort required, ranging from 1 (Very Easy) to 5 (Difficult).

Sprint 1: Core Foundation

User Authentication (Epic 1)

- Designing Login/Signup UI (USN1) — 2

- Implementing JWT Logic (USN2) — 3

Complaint Submission (Epic 2)

- Developing Submission Form (USN3) — 3

- Integrating Multimedia Uploads via Multer (USN4) — 5

- MongoDB Schema Setup (USN5) — 3

Total Story Points in Sprint 1 = 2+3+3+5+3 = 16

Sprint 2: Real-Time & Admin Features

Real-Time Dashboard (Epic 3)

- Status Tracking UI (USN6) — 2

- Socket.io Integration for Live Updates (USN7) — 5

- Real-Time Notifications (USN8) — 3

Admin Management (Epic 4)

- Intelligent Ticket Routing (USN9) — 3

- Agent Resolution Panel (USN10) — 3

Total Story Points in Sprint 2 = 2+5+3+3+3 = 16

Velocity Calculation

- Total Story Points: 16 + 16 = 32

- Number of Sprints: 2

- Velocity: Total Story Points / Number of Sprints = 32 / 2 = 16 (Story Points per Sprint)